WORK ASSIGNMENT

| Activities | Current Start | Current End | % Completed | Responsible Person |
| --- | --- | --- | --- | --- |
| Planning | June 13 2005 | June 19 2005 | 99% | Computer Associates |
| Searching for a Target Customer | June 19 2005 | June 23 2005 | 99% | Computer Associates |
| Conducting an Interview | June 28 2005 | July 06 2005 | 99% | Computer Associates |
| Submission of Title | July 8 2005 | July 8 2005 | 98% | Computer Associates |
| Submission of Abstract | July 8 2005 | July 8 2005 | 98% | Computer Associates |
| Identifying the Problem | July 10 2005 | July 11 2005 | 99% | Computer Associates |
| Objective of the Study | July 11 2005 | July 11 2005 | 99% | Computer Associates |
| Significance of the Study | July 12 2005 | July 12 2005 | 98% | Computer Associates |
| Scope and Limitation | July 17 2005 | July 17 2005 | 99% | Computer Associates |
| Methodology | July 18 2005 | July 18 2005 | 99% | Computer Associates |
| Review of Related Studies | July 19 2005 | July 19 2005 | 90% | Computer Associates |
| Theoretical Framework | July 20 2005 | July 20 2005 | 80% | Computer Associates |
| Data Gathering | July 25 2005 | July 25 2005 | 95% | Computer Associates |
| Documentation of the Current System | July 25 2005 | July 25 2005 | 85% | Computer Associates |
| Submission of the Proposed System | July 25 2005 | July 25 2005 | 85% | Computer Associates |
| Requirement Analysis | August 1 2005 | August 1 2005 | 99% | Computer Associates |
| System Design | August 2 2005 | August 2 2005 | 99% | Computer Associates |
| Submission of Documents to Thesis Adviser | August 12, 2005 | August 12 2005 | 99% | Computer Associates |
| Submission of Documents to Thesis Coordinator | August 12, 2005 | August 12 2005 | 99% | Computer Associates |