### PROJECT PLAN

  - INTRODUCTION

    - Goals and Objectives

The goal of developing this file system  is to provide an implementation of a semantic file system for Linux platform. This semantic file system must be developed with conformance to Linux VFS layer. This is a critical requirement for the success of this project.

    - Statement of Scope

General Requirements

The following general requirements were laid out for our project named ORION file system.

The implemented solution should allow the users to organize their files based on their convenience. We define this convenience in the following forms:

- The ability to organize the namespace based on certain attribute properties (file-system metadata virtualization).

Ex Directory Listing as an output of high level relational query based on file attributes.

- The ability to de-link position of a file in the hierarchy from its actual storage (file metadata virtualization)

Ex Automatically listing the files with the proper attributes in the respective directories. Create & forget file system now puts your MP3 file in the right folder no matter where they are stored on the disk.

- The ability to create and manipulate namespaces using well-known metaphors (XML schema descriptions and schema editors)

Ex. Define the directory structure with directory query as an XML file. Mount multiple such directory structures (virtualization). There by allowing multiple organizational views for the same set of files.

- The ability to continue using the standard metaphors for manipulation and access to information (file-system kernel APIs), thus maintaining current large body of applications unbroken).

Ex. Make all this features available as a standard file system so existing apps wont fail

5.1.3 System Context

The system is likely to be used by the desktop community to organize their content rich information in an easier to access and store file system.  Now a days with hard disk sizes reaching up to 80GB information organization is going to become all the more important.

    - Major Constraints

No Previous Implementation of a similar concept:

The concept of a semantic file system is relatively new and no past project exists for us as an reference to benchmark our work.

Winfs:

Microsoft is going to feature a storage subsystem very similar to an semantic file system. This storage subsystem is part of their next generation OS code named longhorn.  We would like to complete the project before Microsoft releases its version.

5.1.5 Minimum Functionality

-Supports reduced features of

1. Content based access.

2. Support most of relational query operations on the stored data.

3. Implementing a multiple view (directory structures)  for the same set of files.

4. Complete adherence to the Linux VFS interface so that all legacy applications don’t fail.

5.1.6 Funding

To develop and implement the ORION File system we need.

- File system Literature for Linux. (Provided by Calsoft PVT Ltd)

- High end PC’s (Provided by PICT)

- Net Connection (Provided by PICT)

5.1.7 Assisting software

The only assisting software required is the “File system translator”. This software is provided under the GNU public license by  its author Mr. Erez Zadok.

5.2 SOFTWARE RISK MANAGEMENT

5.2.1 Introduction

Risk is a possibility of loss or injury. The definition of risk in the software engineering environment that we will use is exposure to harm or loss, as this includes not only the possibility of risks, but their impact as well.  Using risk management techniques, we alleviate the harm or loss in a software project. All risks cannot be avoided, but by performing risk management, we can attempt to ensure that the right risks are taken at the right time. "...risk taking is essential to progress and, and failure is often a key part of learning".

Common Phases of Software Risk Management:

Software Risk Management is an iterative process. About two iterations are both feasible and useful.

#### A. Identify Risks

Risks to a software project must first be identified. We have identified software project risks using a questionnaire. Once risks have been identified , they risk must be analyzed.

#### B. Analyze Risks

Three main steps can be used to analyze software risk. Ideally, we would like to actually quantify risks, but given their imprecise nature, the best we can hope for is to qualify them.

C. Probability: First, a probability of the occurrence of a particular risk is estimated. The USAF handbook suggests qualitatively categorizing the probabilities of risk as very low, low, medium, high and very high.

D. Impact: Second, the impact to the project of the particular risk should be estimated. The USAF handbook suggests qualitatively categorizing the impacts of risk as negligible, marginal, critical and catastrophic. The impact of a risk may affect many aspects of a software project.

E. Overall Risk: The last step in analysis is to determine the overall risk to the project. Using estimates on risk probabilities and impacts, the overall risk to the project should be gauged. In figuring out the overall risk, consider how this risk may impact other risks on the project, and make a note of them (risks are rarely stand-alone, interrelationships often exist).

A matrix should used be to determine overall risk for each of effort, performance, and schedule. One such matrix, is given in the table below:

| Impact/Probability Matrix |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Impact / Probability | Very High | High | Medium | Low | Very Low |
| Catastrophic | High | High | Moderate | Moderate | Low |
| Critical | High | High | Moderate | Low | None |
| Marginal | Moderate | Moderate | Low | None | None |
| Negligible | Moderate | Low | Low | None | None |

5.2.2 Risk Identification

We use the risk table to identify risks and briefly describe them.

We have classifies the risks into different categories. They are :

- Technical Risks

  - Requirements

  - Design

  - Implementation

  - Post-release

- Project Risks

- Business Risks

Risk Table:

| No. | Risk | Category | Probability |
| --- | --- | --- | --- |
| 1 | Multithreading in query execution too heavy on system | Technical – Implementation | 10% |
| 2 | Damage to database | Technical – post-release | 5% |
| 3 | UK Protocol – pipe destroyed | Technical - post-releases | 15% |
| 4 | Hardware constraint – no SMP and hence no true multithreading | Technical – post-release | 40% |
| 5 | Changes in Design regarding choice of underlying filesystem as XFS | Technical – Design | 60% |
| 6 | Ambiguous Requirements that may change | Project | 10% |
| 7 | Lack of communication among team members due to clashes in schedule | Project | 60% |
| 8 | Release of a similar product by another team | Business | 50% |
| 9 | Performance ….. (something taking too long or too heavy on resources) | Technical | 10% |
| 10 | Testing simulations unavailable | Technical | 5% |
| 11 | Objectstore partition destroyed | Technical - post-release | 5% |
| 12 | Experience with development language/ platform/ tools | Project | 20% |

##### 5.2.3 Risk Information Sheets

Here we analyze each risk identified in the previous section.

5.2.3.1 Multithreading in query execution too heavy on system:

Description :: The multithreading implemented in user space deamons to carry out database requests asynchronously and to make updations to database might consume too much of resources and CPU time especially in handling kernel record set cache faults.

Probability :: 10%

Impact :: Critical

Mitigation ::  This risk can be completely avoided by keeping the filesystem single threaded. But this option has its own limitations & risks like the entire system would come down if the single thread crashes.

The overhead of multiple threads servicing the record set cache faults can be reduced to some extent by selecting the appropriate number of threads.

Monitoring :: This can be done by running simulations with varying no. of threads and noting system performance by using commands like “top”. This is to be tested once the entire file system is ready.

Management ::  This risk is managed by selecting the number of threads according to the configuration of the machines. Ex for the LAB006PC4 , 10 threads work fine.

5.2.3.2 Damage to database:

Description :: As per the design of the project some of the important metadata about the files in the objectstore is maintained in the MySQL database. One of the very critical file information is the file name. The file name is stored in the database as an attribute of the file.

Probability :: 5%

Impact :: Catastrophic

Mitigation :: This can be avoided by maintaining an copy of  the attributes in the underlying attribute based file system. This was not done because there is no attribute based file system for Linux. The exception is the SGI XFS but it changes the Linux vfs interface.

The work around for this is periodically backing up the database.

Monitoring & Management :: make a utility which transparently backs up the database and restores the copy of the backup in case database inconsistency is detected.

5.2.3.3 UK protocol- pipe written in an inconsistent manner:

Description :: The commincation between kernel space and the user space is done using named pipes. These named pipes are part of the filesystem namespace in which they reside. Due to this the are exposed to the average users as normal file. These files can be written to by any normal user.

Probability :: 15%

Impact :: Marginal

Mitigation :: This risk is managed by coding defensively and using techniques like locking the file , making the file hidden or deleting it just after creating the file.

Issue proper notices to the users about the risks of  writing to these communication pipes.

Monitoring :: Insert checks at proper points & do logging of such unauthorized access to communication pipes.

Management :: Try to recover from such a situation by flushing out garbage data from the pipes & then re syncing.

5.2.3.4 No SMP machine to check multithreading effectiveness -  Hardware constraint

Description :: The cache code is written to  SMP safe using spinlocks. To get this code running for the purpose of testing we require an SMP machine.

Probability :: 70%

Impact :: Negligible.

Mitigation :: Get hold of some SMP machine to do our testing.

Monitoring :: N/A

Management :: This risk was handled by testing code on Intel P4 processor with hyper threading enabled. This CPU feature closely resembles symmetric multithreading.

5.2.3.4 Changes in Design regarding choice of underlying file system as XFS

Description :: The design assumes the XFS file sytem like all linux file systems confirms the Linux 2.4 vfs interface. A file system not confirming to the vfs interface will not work with Fist which is an major off the  shelf component used in the object store module.

Probability :: 60%

Impact :: Critical.

Mitigation ::  Try to find a file system with attribute support & as well as conforming to the Linux VFS interface.

Monitoring :: Join the file systems mailing list for updates on new file system

Management :: Use Ext 3 without the extended attribute support & store the attributes in the file system.

5.2.3.5 Release of a similar product by another team

Description::  Soon to be released Windows Longhorn is introducing a file system called WinFS which has similar features as our file system

Probability:: 50%

Impact:: Negligible

Mitigation:: Our file system is for linux and is open source so we will be making its code open source. Also an open source document will be made available showing its design and features . Our product would be released before windows longhorn.

Monitoring:: Timely checking microsoft’s site for latest  updates on its releases

Management:: Providing some advanced features which make this product cheap as well as very helpful and user friendly, thus comparable to WinFS.

##### 5.2.3.5 Lack of communication among team members due to clashes in schedule

Description:: As students from different divisions  there can be lack of communication sometimes due to different time tables.

Probability:: 60%

Impact:: Marginal

Mitigation:: A fixed schedule for work should be decided based on everybody’s convenience and every team member is supposed to follow that .Also there should be meetings which will also be fixed.

Monitoring:: One of the team members should always be assigned the job of seeing that all team members know what other team members are doing.

Management:: All members should maintain proper project notebooks where they should be noting down all discussions relating to project .Whenever a team member feels he can refer to other’s notebooks for all information.

5.3 PROJECT ESTIMATES

This section provides cost, effort and time estimates for ORION Filesystem using various estimation techniques.

    - Historical Data used for Estimates

Since an implementation of a semantic file system is rare concept, we were unable to obtain cost information from the previously done project teams.

    - Estimation Techniques Applied and Results

Two estimation techniques have been used to generate two independent results for higher accuracy.

· Problem-based

Problem-Based Estimation

LOC and FP data are used in two ways during software project estimation:

- As an estimation variable to size each element of software

- As baseline metrics

LOC-Based Estimation:

Following the decomposition technique for LOC, an estimation table for the following functions of ORION File system.

| Function | Estimated LOC |
| --- | --- |
| 4 functional components. | The project will be composed of 4 components 2 of which will be in the kernel and two in userspace. The kernel components will be complex because of the environment inside which they fit. |
| Estimated Lines of Code | Cannot be decided at this stage of the project. |

  - PROJECT RESOURCES

5.4.1 People

The project team consists of 4 programmers. Each of the members will have to have specific skills and a common skill set of good understanding of OS concepts.

5.4.2 Minimum Hardware Requirements for Project Development

Three IBM PC or compatibles with the following configurations

A. 2 Intel P4 with HT(hyper threading) Technology.  This is a must for SMP Testing of our file system. The 2 PC requirement is based in the fact our team is divided into two sub teams working on different components of the Project.

B.  Sufficient amount of RAM i.e > 128MB this allows to have a bigger in kernel cache. This reduces the total time needed to  fetch record sets from the user space database.

C.  Internet Connection 56 kbps (Sufficient for accessing text based documentation)

5.4.3 Minimal Software Requirements

- Linux Kernel 2.4.20.

- FIST (file system translator).

- GNU C compiler (GCC), gdb,

- UML user mode Linux

- Editors (VI, Kate, emacs , gedit)

5.5 PROJECT SCHEDULE

Following is the schedule and deliverables planned for each stage of the project development lifecycle, and their respective planned completion dates.

| Stage Of Development | Deliverable | Deliverable Completion Date |
| --- | --- | --- |
| Planning | Quality Assurance Plan Project Plan | 10/09/03 |
| Requirements Definition | Draft Requirements Specification Draft Design Specification Project Test Plan Requirements Specification (final) | 15/10/03 2/11/03 20/02/04 5/11/03 |
| Design | Program and format Specifications Design Specification (final) | 18/12 /03 15/01/04 |
| Programming | Software (User interface and code) | 10/02/04 |
| Integration & Testing | Test Reports Acceptance Checklist | 10/03/04 10/03/04 |
| Installation & Acceptance | Acceptance Test Report | 15/03/04 |

5.5.1    Deliverables

The Total software components deliverables after the course if the project are

A Object-Store Logger

B ORION virtual view file system drivers

C GUI components to manipulate file attributes.

D Database daemons to index file system activities in the data base

E Other command Line Utilities to manipulate the files in our file system.

5.6 PROJECT TEAM ORGANIZATION

The structure of the team and the roles of team members are defined in this section.

    - Team Structure

The total number of people involved in the project is 4. The team is further divided into two sub teams to work on two separate components of  the project. The two components handled by the two teams are.

1.Stackable File system for logging the activities taking place on the object store.

2. File system drivers for projecting the virtual directory hierarchy atop the flat file system.

      - Additional Member Responsibilities

The following are additional notes on team members’ responsibilities:

- Each person will work on multiple tasks throughout the development process in addition to their main role.

- Due to the small size of the team, project design and specification will be discussed with the whole team.

- All development personnel are required to prepare draft documentation of their work, as well as individual testing on their part. Tester will do the overall final testing at the end of the testing stage.

5.7 SOFTWARE QUALITY ASSURANCE PLAN

###### 5.7.1 Purpose

The purpose of this plan is to define the ORION File System Software Quality Assurance (SQA) organization, SQA tasks and responsibilities; provide reference documents and guidelines to perform the SQA activities; provide the standards, practices and conventions used in carrying out SQA activities; and provide the tools, techniques, and methodologies to support SQA activities, and SQA reporting.

5.7.1.1 Scope

This plan establishes the SQA activities performed throughout the life cycle of the ORION File System. The goal of the SQA program is to verify that all software and documentation to be delivered meet all technical requirements.  The SQA procedures defined herein shall be used to examine all deliverable software and documentation to determine compliance with technical and performance requirements.

5.7.1.2 System Overview

The ORION File System does information aggregation based on the semantic information about the files stored in the file system. Thus we can have context based searches on the file system based on the queries provided by the user.  The system development lifecycle used in developing ORION File System is the prototyping model, as shown in Fig 1.1. The overall system structure is shown in fig 2.1. The system includes 4 subsystem(s) within the system.  Figure 1.2 identifies the Configuration Elements within the system.

Requirement Engineering

Design

Implementation

Testing

Maintenance

Fig 5.1: The Prototyping Model

| NOMENCLATURE | ACRONYM | CI NUMBER |
| --- | --- | --- |
| Object Store | [[Acronym]] | [[CI ID number]] |
| ORION View Core | [[Acronym]] | [[CI ID number]] |
| DOV File (XML) |  |  |
| Database Daemon and Database | [[Acronym]] | [[CI ID number]] |

Fig 1.3.  CI Identification

5.7.1.3 Relationship to Other Plans

SQA evaluation of the software development processes throughout the life cycle is based on the processes defined in the ORION Software Design and Development Plan (SDP), and its implementation procedures establish the SQA evaluation criteria.

5.7.1.4 Reference Documents

This section lists the documents referenced in this SQA Plan.

For the following, add or delete documents that were referenced in the SQA Plan.

a.	SSC San Diego Software Quality Assurance Policy, Version 1.1, October 1997.

b.	ORION Software Design and Development Plan,

c.	Software Quality Assurance Process, PR-SQA-02.

d.	Software Quality Assurance Plan Template, TM-SQA-01.

5.7.2 Management

This section describes each major element of the organization that influences the quality of the software.

5.7.2.1 Organization

Good software practice requires a measure of independence for the SQA group.  This independence provides a key strength to SQA; that is, SQA has the freedom, if the quality of the product is being jeopardized, to report this possibility directly above the level of the project.  While in practice this rarely occurs, for almost all problems are correctly addressed at the project level, the fact that the SQA group can go above the project level gives it the ability to keep many of these problems at the project level.

SQA is responsible for ensuring compliance with SQA requirements as delineated in this SQA Plan.  The SQA organization assures the quality of deliverable software and its documentation, non-deliverable software, and the engineering processes used to produce software. The following describes the functional groups that influence and control software quality.

a.	Program Management/Line Management (Sponsor)

b.	Project Management

c.	System Engineering

d.	Software Design/Development

e.	Software Test

f.	System Test

Each of the above functional group is responsible for the tasks like

1.	Establishing a quality program by committing the project to implement the Software Engineering Process Policy.

2.	Reviewing and approving the ORION File System SQA Plan.

3.	Resolving and following-up on any quality issues raised by SQA.

4.	Identifying an individual or group independent from the project to audit and report on the projects SQA function.

5.	Identifying the quality factors to be implemented in the system and software.

6.	Identifying and ensuring the quality factors to be implemented in the system and software.

7.	Identifying, developing and maintaining planning documents such as the Program Management Plan

SQA will have access to the facilities and equipment as described in the SQA plan to follow.  SQA will have access to computer resources to perform SQA functions such as process and product evaluations and audits.

5.7.2.2 Tasks

The scheduling of SQA tasks is driven by the software development schedule.  Therefore, an SQA task is performed in relationship to what software development activities are taking place.  One or more SQA tasks can be performed concurrently until a task is completed.  A task is considered completed when the required report e.g., SQA Reports, Process Audits Reports, etc. are satisfactorily completed or action items have been closed.  The following tasks, requiring coordination and cooperation with the project team, shall be performed by SQA

Task 1:  Evaluate Software Tools

SQA shall conduct evaluations of tools, both existing and planned, used for software development and support.  The tools are evaluated for adequacy by assessing whether they perform the functions for which the tools are intended and for applicability by assessing whether the tool capabilities are needed for the software development or support.

Task 2:  Evaluate Facilities

SQA shall evaluate facilities, both existing and planned, for adequacy by assessing whether they provide the needed equipment and space used for software development and support.

Task 3:  Evaluate Software Products Review Process

This SQA task assures that quality review processes are in place for all software products, which may include representations of information other than traditional hard-copy documents, and that these products have undergone software product evaluation, testing, and corrective action as required by the standard.

SQA shall check that software products that are ready for review are reviewed, verify results are reported and issues or problems reported are resolved.

Task 4:  Evaluate Project Planning, Tracking and Oversight Processes

Project planning, tracking and oversight involve project management to develop and document plans for Software Development, CI and System Test, Software Installation, and Software Transition. For project documents to be developed, SQA will assist in identifying the appropriate guidelines, standards, or Data Item Description (DIDs), and will assist with the tailoring of those guidelines, standards, or DIDs to meet the projects needs.

Task 5:  Evaluate System Requirements Analysis Process

Requirements analysis establishes a common understanding of the customers requirements between that customer and the software project team.  An agreement with the customer on the requirements for the software project is established and maintained.  This agreement is known as allocating system requirements to software and hardware.

SQA activities are listed below:

Task 7:  Evaluate System Design Process

The purpose of the system design process is to develop decisions about the systems behavioral design and other decisions affecting the selection and design of system components.  System architectural design is organizing a system into subsystems, organizing a subsystem into Configuration Items and manual operations, or other variations as appropriate.

Task 8:  Evaluate Unit Integration and Testing

Software integration and test activities combine individually developed components together in the developing environment to verify that they work together to complete the software and system functionality.  For joint hardware and software development, integration requires close synchronization of hardware and software to meet designated integration and test milestones.

Task 9:  Verify Project Reviews and Audits

Define the technical and managerial reviews and audits to be conducted.  State how the reviews and audits are to be accomplished.  State what further actions are required and how they are to be implemented and verified.  The type and scope of technical reviews depends heavily on the size, scope, risk and criticality of the software project. A primary component of engineering quality into software is the conduct of technical reviews of software products, both deliverable and non-deliverable.  Participants of a technical review shall include persons with technical knowledge of the software products to be reviewed.  The purpose of the technical review will be to focus on in-progress and final software products rather than the materials generated especially for the review.  SQA will assure that technical reviews are accomplished and will selectively attend them in accordance with approved sampling techniques.  System Requirements Review (SRR) - the objective is to ascertain the adequacy of the developers efforts in defining system requirements.

5.7.3 Documentation

The documentation that describes and supports the ORION File System software or the software development process shall be created and updated periodically throughout the development cycle.

The list of non-deliverable software documents are as shown below:

SRS

Design Document

SQA Plan

RMMM Plan

Test Reports

APPENDIX:  LIST OF ACRONYMS

SQA – Software Quality Assurance Plan

CI - Configuration Items.

SQL – Sequential Query Language