B. ENVIRONMENTALLY CRITICAL PROJECT (ECP)

A

An environmentally critical project goes through the following basic steps in obtaining an Environmental Compliance Certificate:

| DENR Secretary's Decision on ECC (15 Days) |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | EIA Scoping for Environmentally Critical Project |  |  |  |  |  |
|  | EIA Environmental Impact Assessment is done or contracted out by the project proponent |  |  |  |  |  |  |
|  | EIS submission and Convening Review Committee (15 Days) |  |  |  |  |  |  |
|  | EIA Review Committee (EIARC) Work (60 Days) |  |  |  |  |  |  |
|  |  | EIA Report and Recommendation (15 Days) |  |  |  |  |  |
|  |  | EMB Director's Recommendation (15 Days) |  |  |  |  |  |
|  |  | DENR Secretary's Decision on ECC (15 Days) |  |  |  |  |  |