Leader Form 	Page:20030302B

| Task: | Training Proposal |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| At week : |  |  | 2003/3/2~2003/3/9 |  | Working Member : |  |  | Jacky, Johnny |  |
| Process : Too Slow Suitable Too Fast Complete |  |  |  |  |  |  |  |  |  |
|  |  | Percentage: |  | 70% at 2003/3/2 |  |  |  |  |  |
|  |  | Due Date: |  | 2003/3/12 |  |  |  |  |  |
|  |  | Remaining Time: |  |  |  |  |  |  |  |
| Remark: |  | Still be doing at 20030309E |  |  |  |  |  |  |  |
|  |  | After the work on 2003/3/2 night, have more than 70% done. But still have the content of GUI, polymorphism and inheritance parts still not clear. Let ask Raymond for help. |  |  |  |  |  |  |  |
| Quality : Satisfied Suitable Unsatisfied |  |  |  |  |  |  |  |  |  |
| Remark: |  |  |  |  |  |  |  |  |  |
|  |  | Keep Track |  |  |  |  |  |  |  |
| Improvement and Situation of the Task: |  |  |  |  |  |  |  |  |  |
|  |  | Process: Too Slow Maintain Too Fast |  |  |  |  |  |  |  |
|  |  | Quality: Improved Maintain |  |  |  |  |  |  |  |
| Remark: |  |  |  |  |  |  |  |  |  |
|  |  | We can send the file to Raymond. He can added the contents mentioned above for us. |  |  |  |  |  |  |  |
| Related Task: |  |  |  |  |  |  |  |  |  |
| Code |  | Task |  | Category |  | Due Date | Page |  | Remark |
| 1.1 |  | Training Proposal |  | Document |  | 2003/3/12 | 20030309E |  | Continous |