Leader Form 	Page:20030309B

| Task: | Advance Improvement of Our Web Site( Having 4 detail jobs ) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| At week : |  |  | 2003/3/9~2003/3/15 |  |  | Working Member : |  |  | Kennedy |  |
| Process : Too Slow Suitable Too Fast Complete |  |  |  |  |  |  |  |  |  |  |
|  |  | Percentage: |  |  | 90% at 10/3, 100% at 14/3 |  |  |  |  |  |
|  |  | Due Date: |  |  | 2003/3/15 |  |  |  |  |  |
|  |  | Remaining Time: |  |  |  |  |  |  |  |  |
| Remark: |  |  |  |  |  |  |  |  |  |  |
| Finished 1.Finished b. Finished Finished Finished |  | - Add the “Time table” in the Time table page. - Add more contents on the board of updated news: - Meeting time b. Any update new about web page. - Change the Guest Book address - Update our member’s folders, which is invisible for other groups. |  |  |  |  |  |  |  |  |
| Quality : Satisfied Suitable Unsatisfied |  |  |  |  |  |  |  |  |  |  |
| Remark: |  |  |  |  |  |  |  |  |  |  |
| Improvement and Situation of the Task: |  |  |  |  |  |  |  |  |  |  |
|  |  | Process: Too Slow Maintain Too Fast |  |  |  |  |  |  |  |  |
|  |  | Quality: Improved Maintain |  |  |  |  |  |  |  |  |
| Remark: |  |  |  |  |  |  |  |  |  |  |
| Finished |  | - For 20030309A 2nd point, try to make into two submenus, one is on the left, another one is no the right. If fail, put them in one same menu. - Should improve the Java script about the loading speed of the web page - About the default page of our meeting page, will go on at 2003/3/15~2003/3/22 |  |  |  |  |  |  |  |  |
| Related Task: |  |  |  |  |  |  |  |  |  |  |
| Code |  | Task |  | Category |  |  | Due Date | Page |  | Remark |
| 1.1 |  | Advance Improvement of our web page |  | Web Page |  |  | 2003/3/10 | 20030309A |  |  |