## Slide 1: COM4081 IT Professional Practice Issues
Session 2
Managerial-Oriented Issues
  How to rank projects

## Slide 2: Major Items
(1) Policy issues
(2) Common misconceptions
(3) An 8-step structured process

## Slide 3: (1) Policy Issues
Financial benefit: Undue weight (emphasis) often given to financial benefits in determining priorities
Business objectives: Not always clearly stated or in existence so that it is difficult to link project objective and organizational goal

## Slide 4: Policy Issues (cont.)
Intangible benefits: IT can sometimes benefit the company in important but unmeasurable ways so that can sometimes be more important than tangible benefits
Technical importance: management may not appreciate technical importance so that IT managers may obscure the issue by carrying out technically important projects without letting management know

## Slide 5: (2) Common Misconceptions
(a) Users should decide the priorities - They should not. Why?
At least not alone – because users at low level have insufficient knowledge of overall business objectives or technical issues, and senior managers are more knowledgeable but not always informed of all factors

## Slide 6: Common Misconceptions (cont.)
(b) Operating and IT managers should jointly define priorities – No. Why?
Because only senior managers can decide on allocation of scarce resources between two equally important projects and should therefore play an integral part

## Slide 7: Common Misconceptions (cont.)
(c) A steering committee can decide the priorities- Sometimes. Why?
Because the committee can become involved in politics and end up focus on financial benefits only

## Slide 8: (3) The 8-step Process
Aims of the process
To help managers measure relative importance of financial and intangible benefits,
To assess the fit with objectives, and
To express technical importance in a readily understandable way

## Slide 9: Step 1 – get control
Establish improved mechanisms
Reorganize the IT department and if necessary hire new staff
Create steering committee
Stock-take outstanding projects

## Slide 10: Step 2 – document systematically
Ensure completeness of relevant information which include information not only tangible benefits but also intangible benefits, technical importance and fit with objectives

## Slide 11: Step 3 – clarify business objectives
Some companies have more formal statement of objectives but others don’t
IT Manager needs to make sure to understand
  what the company is trying to achieve and
  the nature of key constraints

## Slide 12
Level of Investment |  |  | 
Low |  |  | 
Medium |  |  | 
High |  |  | 
 | Low Financial Benefits | Medium | High
Step 4 Prioritize on Financial Benefits

## Slide 13
Level of Investment |  |  | 
Low |  |  | 
Medium |  |  | 
High |  |  | 
 | Low Intangible Benefits | Medium | High
Step 5 Prioritize on Intangible Benefits

## Slide 14
Level of Investment |  |  | 
Low |  |  | 
Medium |  |  | 
High |  |  | 
 | Low Technical Importance | Medium | High
Step 6 Rank on Technical Importance

## Slide 15
Level of Investment |  |  | 
Low |  |  | 
Medium |  |  | 
High |  |  | 
 | Low Objectives Fit | Medium | High
Step 7 Assess fit with Objectives

## Slide 16
Level of Investment |  |  | 
Low |  |  | 
Medium |  |  | 
High |  |  | 
 | Low Overall priority | Medium | High
Step 8 Summarize Priorities