Instructions

Status reports are generally produced on a weekly or biweekly basis by key project team members. These team members should know what areas of execution they are responsible for.  Status reporting is an integral part of the project management processes.  It is the means by which the project team,  the contractors and executive management stay informed about the progress and key activities required to successfully complete the project. The purpose of the status report, like the status meetings, is to develop a standard format for the formal exchange of information on the progress of the project.  The status reports should be tailored to the projects, but should be the same format for the full team member.

The status reports should be prepared by the project team detailing activities, accomplishments, milestones, identified issues, and problems.  Some level of recovery plans should be prepared for activities that are not on schedule and abatement plans prepared for anticipated problems.

The status report form will be used to report key information including:

- Current status.

- Significant accomplishments for the period.

- Scheduled activities.

- Issues.

Along with the status report form, the following may be attached:

- Updated GANTT charts.

- Recovery plans for activities not on schedule defined by the project team as being late, (e.g. slippage in the critical path activities).

- Abatement plans for expected problems.

- Resolution to assigned action items (including the Issues and action process.

Project:			Date:_________________

Submitted by:		Project Organization Area:

Project is: 	On Plan 	Ahead of Plan	Behind Plan

Reporting Period: From: ___/___/___   To: ___/___/___

Current Activity Status:

The description of activity should not span more than 2/3 lines. Activities should be linked to the project tasks list or WBS.

Significant Accomplishments:

Planned Activities for next period:

The description of activity should not span more than 2/3 lines. Activities should be linked to the project tasks list or WBS.

Financial Status:

Planned Versus Actual Costs:

Planned Versus Actual Schedule:

Planned Versus Actual Staffing:

ETC Review:

EAC Projection:

Technical Status/Issues:

Previous Action Items:

Last Risk Update, Status: