# Individual Tasks – ee368c13, Leow Joon-Weng

- Write a portion of the first part of Cook-Kim’s algorithm that will break up the original list to a sorted and unsorted list.

Problems faced and solutions: The first part of the Cook-Kim algorithm was divided into two parts; the matching of correct data pairs and the handling of unsorted pairs.

When making sure correct pairs are matched up correctly, boundary checks were done to make sure only valid data in the array were matched together.  In order to counter this, the last element in the array that does not come as a pair is placed directly into the unsorted list.

Another problem faced was when wrong sized parameters were passed into the Insertion Sort and Quick_MI_Sort routines but these were easily remedied as the values were usually off the mark by a value of one only.

Actual completion time: December 3, 2000 (around 13 hours)

- Write the second part of the Cook-Kim algorithm that will deal with merging the two sorted lists together.

Estimated completion time: November 17, 2000

Actual completion time: November 18, 2000 (around 3 hours)

- Test the second part of the Cook-Kim algorithm to make sure it merges correctly.

Estimated completion time: November 17, 2000

## Actual completion time: November 23, 2000 (around 2 hours)

- Final report duty:  Plotting all of the data from Task 2 into graphs.  The comma-delimited data was collected using a Perl script written by Rob Diehl and imported into Excel.  Then, the fifteen graphs were plotted with accordance to the question in Task 2.

Estimated completion time: Sunday, November 19 2000

Actual completion time: December 3, 2000 (around 2.5 hours)

- Final report duty:  Write an individual summary of tasks done for the project.

Actual completion time: December 3, 2000 (around 0.5 hours)