Part II: Progress Report

Tasks for each member:

ee368d11: Finished writing the functions:

1) Insert_In_Wait_Queue

2) Handle_New_Customer

3) Handle_Departing

Tested files for:

1) Insert_In_Wait_Queue

2) Remove_From_Wait_Queue

3) Handle_New_Customer

4) Handle_Departing

Final Report Duties:

1) Explain how the functions Insert_In_Wait_Queue,

Handle_New_Customer and Handle_Departing are

tested.

2) Generate data using the supplied DPM program.

Estimated deadline: October 3, 2000

ee368c13: Finish Writing functions for:

1) Handle_Arrive

Deadline: September 16, 2000, Finished: September 18, 2000

2) Handle_Checking_Out

Deadline: September 18, 2000, Finished: September 19, 2000

Include test scripts for each functions.

- Test script – run1.ksh

- Test file – Tests.c: Testing Handle_Arrived function

Deadline: September 25, 2000, Finished: September 20, 2000

Have not finished writing test program for the Handle_Checking_Out

function

Final Report Duties:

1) Explain how the functions Handle_Arrive and

Handle_Checking_Out are tested.

2) Analyze generated data to find out the most efficient

queueing method.

Estimated deadline: October 3, 2000

ee368d14:  Functions that have been done.

1) Remove_from_Wait_Queue function was written 9/16/00

2) Insert_In_Next_Event_List was written on 9/19/00

3) Remove_From_Next_Event_List was written on 9/20/00

Functions not done yet.

1) The test function for Insert_In_Next_Event_List

2) The test function for Remove_From_Next_Event_List

Estimated Deadline: September 23, 2000

Final Report Duties:

1) Explain how the functions Remove_From_Wait_Queue,

Insert_In_Next_Event_List and Remove_From_Next_Event_List

are tested.

2) Generate graphs and tables to represent data that were

generated by using the DPM program.

Estimated deadline: October 3, 2000

The team has not fully tested the program as a whole.  This can only be done after testing each function individually.