# Individual Task (ee368c13)

I worked on two functions, one test function and one script for the programming and debugging part of the project.  I managed to finish all the assigned tasks within a day or two of the assigned deadlines. The functions that I wrote were:

1) Handle_Arrive

Estimated time: Five days         Actual time: Seven days

2) Handle_Checking_Out

Estimated time: Six days         Actual time: Seven days

I also included a single test script and test program for both functions.

- Test script – run1.ksh

- Test file – Tests.c: Testing Handle_Arrived and Handle_Checking_Out function

Estimated time: Five days        Actual time: Five days

Defects in Functions and its Solution

- Handle_Arrive

None.

- Handle_Checking_Out

Two defects found in the program were the located in the algorithm to find an available server with the lowest server ID number.  Firstly, I forgot to increase the Server_Id counter by one for the iterations through the do … while loop.  Secondly, I placed a redundant ‘if’ statement to check for the lowest server ID.  Both of this caused wrong results to be generated in the report.

Solution: Place a Server_Id++ statement in the do … while loop and remove the redundant ‘if’ statement.

Another two defects were found in implementing the Wait_Queue and Server_Status arrays.  At first, both of these arrays were made to start from 0 when in fact the Debug information printed out started printing from the element 1.

Solution: Implement both arrays starting from element 1.