EE368

# Project 2

### Final Report

## TEAM NAME: ee368t19

#### Due Monday November 6, 2000

ee368c13  Joonweng Leow

ee368b16  Nathan Hribar

ee368a14  Kawing Chow

Each Member’s Tasks:

| Member Name | Assigned Functions | Estimated Completion / Deadline Time | Actual Time |
| --- | --- | --- | --- |
| Nathan Hribar | Forward Topographical: For_Top() Top_Sort() | 2 hours / 10-25-00 | 4 hours |
| Leow Joon-Weng | Backward Topological: Backward_Topo(), modified Topo_Scan() from elwoms | 6 hours / 10-24-00 | 3 hours |
| Nathan Hribar | Earliest Finish Time: Find_EFT() | 2 hours / 10-25-00 | 30 min. |
| Leow Joon-Weng | Latest Start Time: Latest_Start() | 6 hours / 10-24-00 | 3 hours |
| Kawing Chow | Mark Critical Nodes: Mark_Critical_Nodes() | 1 hour / 10-25-00 | 1 hour |
| Kawing Chow | Print Critical Paths: Find_Out_Critical_Paths() Find_Crit() | 3 hours / 10-25-00 | 5 hours |
| Nathan Hribar | Test Forward Topo: Ntest (ksh script) | 6 hours / 10-30-00 | 4 hours |
| Leow Joon-Weng | Test Backward Topo: 1_Test_Backwards_Topo (ksh) | 10 hours / 10-30-00 | 3 hours |
| Nathan Hribar | Test EFT: Ntest (ksh) | 6 hours / 10-30-00 | 30 min. |
| Leow Joon-Weng | Test LST: Modify NTest -> LTest (ksh) | 10 hours / 10-30-00 | 3 hours |
| Kawing Chow | Test Mark Critical Nodes | 5 hours / 10-30-00 | 1 hour |
| Kawing Chow | Test Print Critical Paths: TestAll (ksh) | 5 hours / 10-30-00 | 4 hours |

##### Final Report Duties

Nathan Hribar:  Completed "Member's Task" table by entering actual time taken to finish each individual tasks and updated the final report's front page.                                   Actual time taken: 15 minutes.

Kawing Chow:  Completed proofread of all scripts and the P2.c source code in order to ensure that it conforms to the Code Standard of this class.

Actual time taken: 20 minutes.

Joon-Weng, Leow:  Completed the "Testing" section of the Final Report based on input from Nathan and Kawing about their respective functions and scripts.

Actual time taken: 2 hours.

###### Testing

In the process of testing each function, a unified approach was taken in which each main function was tested separately against the data provided.  The data set of A to E tests ordinary connections with just one starting node and one terminal node.  The data set F tests a Pert graph with multiple starting nodes.  Other than that, a data set like data set P tests for invalid Pert graph with isolated nodes.

The function for the Forward Topological Scan; "For_Top" and the function to determine the Earliest Finish Time; "Find_EFT" was tested against the data above using the NTest script.  Any difference was determined by grep-ping the line containing the keywords 'Forward' and 'Earliest' from the output file and manually comparing it to the solution's corresponding output.  Furthermore, due to the fact that the Backward Topological Sort, "Backward Topo" can act independently of the other functions; it can be tested against the data without any other external parameters.  This was done using the 1_Test_Backwards_Topo and the LTest scripts.  The testing procedure was similar to the one used to test the Forward Topological Sort except this time the key word to 'grep' for was 'Backward'.

The second part of the testing procedure involves the other functions that depend on another function in order to execute properly.  This was done by assembling the whole complete P2.c code and running the TestAll script.  This script basically runs our complete solution against the solution provided using the test data A to P.  The validity of our code was ascertained by making sure the 'diff' command yields no output when comparing the outputs for the Standard Out and for the Standard Error to the actual output.  The 'diff' command also makes sure that there is not any additional white space left in the output that cannot be seen manually.  This was the case when comparing the Forward and Backward Topological Sort output; the outputs did not match just because of a single extra white space at the end of the sort list.  In addition to these test data, an additional test data Q was included as it was discovered that a graph that was cyclic in nature would break the code.  It had to be confirmed that our output for an invalid Pert graph must match the output for a cyclic Pert graph when applied to the solution.

Finally, just to be sure all possible cases – both valid and invalid – were covered, a script ETest was written to test all possible combinations of a 3 by 3 Pert graph using weights of 0,1 or 2.