| Oracle Onsite Services – Advanced Customer Solutions-West |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Oracle Onsite Services |  |  |  |  |  |
| EM 10G - 10203 Install and Upgrade Instructions |  |  |  |  |  |
|  | Category: | EM 10G Install and Upgrade |  |  |  |
|  | App Code: | EM 10G Grid |  |  |  |
| Name |  |  | Date Prepared |  | Person Reviewed |
| S. Vetsa -- Oracle Onsite at WAMU |  |  | 26-Dec-2007 |  | Brian Hengan / Praveen Janapareddy |
| Distribution List Distribution List. Oracle Onshore-. |

Classification:  CONFIDENTIAL

Do not forward or copy data in part or full with out explicit permission of Providian Financial

Data access is limited to Distribution List

Document History

| Revision Date | Revised By | Version | Description of Changes |
| --- | --- | --- | --- |
| Revision Date | Reviewer Name | 1.0 | Initial Revision |

##### Table of Contents

- SYNOPSIS										3

- USER NOTIFICATION AND EMERGENCY CONTACT LISTS				3

- IMPLEMENTATION INSTRUCTIONS							4

  - DATABASE AND SERVER INFORMATION						4

  - DB OBJECT CHANGE DETAILS							4

- BACKUP PLAN									4

- ROLLBACK(BACKOUT) INSTRUCTIONS						5

- POST IMPLEMENATION INSTRUCTIONS						5

- SYNOPSIS

| Change Control No: XXXXX |  |  |  |
| --- | --- | --- | --- |
| Release |  |  |  |
| Description |  | EM 10g 10203 Install/Upgrade in WAMU environment |  |
| Implementation Time |  | Start Time: 11/Jan/2008 10:00 am PST | End Time : 18/Jan/2008 05:00 Pm PST |
| Duration (hrs) |  | 5 days |  |
| Validation | DBA | Waziri / WAMU |  |
|  | Business |  |  |

- User Notifications and Emergency contact lists

Development:

| Contact Person | E-mail Id |  |  |
| --- | --- | --- | --- |
|  | Mobile |  |  |
| S. Vetsa | 650-888-1917 | SantoshKumar.Vetsa@oracle.com |  |
| Waziri Kaka | 925-699-4423 | Waziri.Kaka@wamu.net |  |

Production Support:

| Contact Person | E-mail Id |  |  |
| --- | --- | --- | --- |
|  | Landline |  |  |
| Waziri Kaka | 925-699-4423 | Waziri.Kaka@wamu.net |  |

- 3.Implementation Instructions

- 3.1 Database Server Information

Server Name	: griddb-p01

Instance (Database) Name		: EMGRID

3.2 Pre-Requisites Sysadmin Tasks and other tasks like space etc.

1. Install wget in each of the 47 servers which needs monitoring.

- Please familiarize and check whether all actions have been executed on the servers involved  before you start planning for  EM 10G Install/Upgrade . This document lists all the pre-requisite sysadmin pre-requisites for EM 10103.

3.3. Software / Patch Location

griddb-p01:/u01/EMGRID_AREA/software_downloads

drwxr-xr-x   2 oracle      8192 Dec 28 18:11 10201

drwxr-xr-x   5 oracle      8192 Dec 28 18:16 10203

3.4. Install

- Please familiarize yourself with  following  2 documents before you start planning for  EM 10G Install/Upgrade

Oracle Enterprise Manager Release Notes

Oracle Enterprise Manager Grid Control Quick Installation Guide

- Install 10201 Enterprise Manager from CD ROM.

- 10201 CDROM is at following directory.

- Bring down OLD-PRODUCTION OMS/EM-OMS-Agent/EM-DB.

- Change oraInst file

- Create environment for setup of the environment variables.

- Create the directory  where you want to install the EM10203

- Setup the vncserver on  griddb-p01 as oracle UNIX-user

- Before running installer create following port initialization file to have non-conflicting ports.

- Verify whether the ports you are planning to use in staticports.ini are not blocked by any other process.

- Sample staticports.ini file

Start of cut and paste :->>>

# Enterprise Manager

Enterprise Manager Central Agent Port=4850

Enterprise Manager Central Console Port=4851

Enterprise Manager Central Console Secure Port=4852

# J2EE and Web Cache

Oracle HTTP Server Listen port=4853

Oracle HTTP Server Listen (SSL) port=4854

Oracle HTTP Server Diagnostic port=4855

Web Cache HTTP Listen port=4856

Web Cache HTTP Listen (SSL) port=4857

Web Cache Administration port=4858

Web Cache Invalidation port=4859

Web Cache Statistics port=4860

Oracle Notification Server Request port=4861

Oracle Notification Server Local port=4862

Oracle Notification Server Remote port=4863

Application Server Control port=4864

Application Server Control RMI port=4865

Oracle Management Agent port=4866

Log Loader port=4867

End of cut and paste :->>>

- Use following command to start the runInstaller.

- Remember to not to make the OMS / Master OMS-Agent secure while installation.

- nohup time /sample-dir/runInstaller -staticPortsIniFile="/sample-dir/response/staticports.ini" &

- Apply 4898608 (OPatch patch) on the OMS and RDBMS Oracle HOME.

- Setup the shell environment for OMS.  Verify the ORACLE_HOME/opatch etc and other variables whether in path etc. Apply 4329444 patch on 10.1.0.4 RDBMS Oracle Home.  In the case of Grid Control installed via "Enterprise Manager using New Database" option, repository database version is 10.1.0.4.0. Before upgrading to 10.2.0.3, apply the patch for bug 4329444 on the Database Home. In order to apply patch for the Solaris platform:
- Unzip the file p4329444_10104_<platform name>.zip from the downloaded image described in section 1.2 using following command:
$ unzip p4329444_10104_<platform name>.zip
- Follow the instruction in 4329444/README.txt to apply the patch to repository database

- Set PATH=$PATH:/usr/sbin  in each Agent (including Master OMS-Agent) Environment before Upgrading / Installing the 10203 Agent.

- Create a destination link /usr/bin/ar  from  Source file /usr/ccs/bin/ar  using root login

- Copy the database-$ORACLE_HOME/network/admin/tnsnames.ora into  oms-$ORACLE_HOME/network/admin dir.

- Start listener in  database-ORACLE_HOME and check whether sqlplus sysman/password@SID_NAME works  from oms-$ORACLE_HOME

- Make sure that the listener and the 10.1.0.4 database is up and running before you start the runInstaller

- Upgrade the 10201-NEW-OMS and 10201-NEW-OMS-Master-Agent by using the patch 3731593

- When you start the run Installer check display variable setup.  Choose OMS, Master-Agent and DB while selecting the Oracle Home in drop down LOV .

- Patch every EM Agent with 5573534 for memory leak issues (including Master OMS-Agent) .

- 4. Back-up Plan:

Completely remove all software and re-install everything with the above steps.

- 6.Back Out / Contingency Plans

- 1. OLD-EM-PRODUCTION Agents are still collecting the information. - 2. In case of issues we can revert back to the old Agents if required.

- Roll-Back (Backout)  Instructions:

6.1.	Are Rollback  Scripts include (Yes/No)				: NO

6.2.	Does the change cover the time to Backout  if needed (Yes/No)	: NO

- 7. Post Implementation Instructions

Send an email notification to  Waziri.Kaka@wamu.net

Reference Documents and URLS –

1.

| Installation Checklist for EM 10g Grid Control 10.2.0.x to 10.2.0.3 OMS and Repository Upgrades |  |  |  |
| --- | --- | --- | --- |
|  | Doc ID: | Note:422061.1 |  |

2. http://www.oracle.com/technology/software/products/oem/htdocs/GridControl_10.2.0.3_Solaris_readme.html