Risk Analysis Document

Prepared by: Timothy Au

Revised Date 29.June.2004

Version: 0.01

Status: Draft

Table of contents

Introduction

Purpose

Risk Management

Risk Identification

TOP TEN Risk List

Risk Analysis

Risk Mitigation Strategy

Risk Mitigation Plan

Reference

Appendix: A. Word Count

Introduction

This document is prepared for the benefit of the National Police Command & Control (NPCC) System. A Risk Analysis & Mitigation Plan is produced.

Purpose

This document describes how we will perform the job of managing risks for NPCC System. The purpose of this risk mitigation plan is to outline the risks that have been identified by the team as having highest probability to impact our schedule. These risks have been categorized as High, Medium and Low.

The risk analysis and mitigation plan contains the following:

- Risk identification – the project risks, technical risks and cost risks are categorized and listed.

- A risk mitigation strategy and activities for each identified risks are planned

Risk Management

The risk management provides a systematic decision-making process to effectively deals with uncertainty in accomplishing program objectives.

- Risk Identification.

- Risk Analysis

- Developing & Implementing Risk Mitigation Plan

- Risk Monitoring and Tracking & Control

Risk Identification

Risk identification is the first step in managing the risks to a project. Risks cannot be analyzed or handled until they are identified and described in an understandable way. Risk identification is an organized, thorough approach to seeking out the real risks associated with a project.

Approaches to Risk Identification

Risk identification can be viewed from different areas and examined to discover and identify risks at their root causes. The following is FIVE common areas:

- Project-wise risks – restricted or untimely funding, mandated schedules, excessive contractual requirements and constraints or political risks.

- Technical risks – involves the risk of meeting performance requirement or a safety or security requirement and may also include risks in the feasibility of a design concept or the risks associated with using state-of-the-art hardware or software.

- Quality risks – occurs when the development practices that were to be used to develop a product are not actually followed. This can result in a product that does not satisfy requirements.

- Logistics risks – include reliability, maintainability, operability and suitability concerns.

- Distribution risks – or operational risks (also called deployment risks) can result in improper installation and use of the product, which can, impact its use by customers.

Most projects involve activities from each of these categories and hence can be vulnerable to problems in these areas that may impact other aspects of the development or the use of the product. An alternative approach to identifying risks is to examine where the risks have their primary impact and then trace back to the root causes.

Factors affecting Cost and Schedule risks

- Uncertain requirements. The requirements of the project are initially not known or well understood. This can result in very large cost and schedule estimation errors being built to a project.

- Incorrect cost estimates. Even if requirements are well understood, errors can occur during the estimation process. These can be as simple as data entry errors as complex as using unrealistic factors in the estimation model or not compensating for changes.

- Requirement creeping. Increase in system requirement is not reflected by a corresponding increase in budget or the schedule.

- Schedule compression. It is usually brought about by incorrect schedule estimates or commitments before the project starts or by pressure from upper management or the customer. Thus creates schedule risks and usually results in a non-linear increase in costs drastically!

- Unreasonable budget. It might be based on incorrect assumptions or analyze or on a decision that project will be bid for the price.

Factors affecting Requirement risks

- Incorrect cost estimates. Requirements that attempts to specify user needs and customer expectations that contains errors. Most likely rework will be the result.

- Incomplete requirements. Requirements that do not specify desired product features or particular aspects of desired products features. Cost and schedule will both grow.

- Inconsistent requirements. Requirements that conflicts with other requirements. Rework and loss of quality will be likely the result.

- Unexpectedly hard requirements. Requirements that result in a technically difficult or complex product that is either difficult to design or to implement. Cost, schedule and quality are all put into risk.

- Infeasible requirements. Requirements that cannot be achieved using current available people, tools or technology.

- Unclear requirements. Requirements that have one ore more semantic interpretation. Rework is likely or customer dissatisfaction.

- Unverifiable requirements. Requirements that have no finite process exists to verify the products meet the requirements. Effort may be misdirected.

- Untraceable requirements. Requirements that have no audit trail from the requirements to tested code. Unpredictable effort may be expended.

- Volatile requirements. Requirements that are constantly changing as some requirements are added, removed, changed or reinterpreted. Cost, schedule and quality are all likely to impact.

Risk Analysis

How big is the risk?

Categories

- Technical

- Schedule

- Cost

TOP TEN Risk List

The following is a list of risk Top Ten Risk in this week for the period of dd/mm/yyyy to dd/mm/yyyy

| Rank This Week | Rank Last Week | Highest Rank | No .of Weeks on List | Risk Level | Category | Problem | Risk Handling Approach | Status | Owner |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 3 | 1 | 2 | High | Business | Requirement creeping |  |  |  |
|  | 2 | 2 | 1 | High | Project | Unexpected schedule delay |  |  |  |
|  | 1 | 1 | 4 | Medium | Business |  |  |  |  |
|  | - | - | 2 | Medium | Technical | Development tools acquisition |  |  |  |
|  | 4 | 4 | 1 | Medium | Technical | Computer network fault |  |  |  |
|  | 7 | 6 | 4 | Medium | Cost | Staffing turnover |  |  |  |
|  | 5 | 5 | 3 | Low | Business |  |  |  |  |
|  | 9 | 8 | 3 | Low | Technical |  |  |  |  |
|  | - | - |  | Low | Technical |  |  |  |  |
|  | - | - |  | Low | Cost |  |  |  |  |

| Risk Grid |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Likelihood | 5 |  |  |  |  |  |
|  | 4 |  |  |  |  |  |
|  | 3 |  |  |  |  |  |
|  | 2 |  |  |  |  |  |
|  | 1 |  |  |  |  |  |
|  |  | 1 | 2 | 3 | 4 | 5 |
|  |  | Consequence |  |  |  |  |

|  | Risk Level |  |
| --- | --- | --- |
|  | H | High |
|  | M | Medium |
|  | L | Low |

Likelihood

What is the Likelihood that the risk will happen?

| Level | Certainty | Likelihood |
| --- | --- | --- |
| 5 | Nearly certainty | Cannot mitigate this type of risk. NO known processes or alternative available (>90% chance it will happen) |
| 4 | Highly likely | Cannot mitigate this risk, but a different approach might (>66.7% chance it will happen) |
| 3 | Likely | May mitigate this risk but alternative approach(es) MAY BE required (~50% chane it will happen) |
| 2 | Low Likelihood | Have usually mitigated this type of risk with minimal oversight in similar cases (<33.3% chance it will happen) |
| 1 | Not Likely | Will effectively avoid or mitigate this risk based on standard practices (<10% chance it will happen) |

Consequence

Given the risk is realized, what would be the magnitude of the impact?

| Level | Technical | Schedule | Cost |
| --- | --- | --- | --- |
| 1 | Minimal Impact | Minimal Impact | Minimal Impact |
| 2 | Minor performance shortfall, same approach retained | Additional tasks required, able to meet key milestones | Development or acquisition cost slightly increase to  1% |
| 3 | Moderate performance shortfall, alternative available | Monitor schedule slippage, will impact to some milestone(s) without workaround | Development or acquisition cost mildly increase to >1% &  5% |
| 4 | Unacceptable performance but alternative available | Program critical path impact but workaround available | Development or acquisition cost considerably increase to >5% &  10 % |
| 5 | Unacceptable performance and NO alternative exist | No known way to achieve program milestones | Development or acquisition cost significantly increase to > 10 % |

Risk Estimation

RE = Probability x Cost

| Growth (%) | Probability | Product Size (LOC/FP) | Cost Exposure | Schedule Exposure | Risk Exposure |
| --- | --- | --- | --- | --- | --- |
| 0-5 | 40 | 200 | ~ 0 | ~ 0 |  |
| 5-10 | 25 | 265-285 | $100-200 K | 0 – 2 weeks |  |
| 10-15 | 20 | 285-300 | $200-300K | 2 – 3 weeks |  |
| 15-20 | 15 | 300-400 | $300-400K | 3 – 4 weeks |  |

Distribution of Software Growth and Resulting Exposure

Risk Mitigation

| Risk Mitigation Plan |  |  |  |  |
| --- | --- | --- | --- | --- |
| Description of Potential Risk | Probability (L/M/H) | Potential Implications | Avoidance / Prevention Strategies | Contingency / Recovery Strategies |

Risk Treatment: Select Risk Mitigation Options

How can you reduce risk?

- Risk Avoidance

- Risk Acceptance (or Assumption)

- Problem Control (or Prevention)

- Risk Transfer

- Research & Knowledge

New Risk Level if Implemented

H – High

M – Medium

L – Low

Action

- Change budget to include Mitigation activities

- Change planning to include Mitigation events

- Change schedule to include Mitigation activities

- Communicate changes to stakeholders

Estimating Risk Impacts and Avoidance Costs

References

[PRESSMAN01] Roger S. Pressman, Software Engineering a Practitioner’s Approach (5th Edition), McGraw Hill, 2001. Page [NumberFrom] to [NumberTo].

[BOEMN81] Barry W.Boehm, Software Engineering Economics, Prentice Hall, 1981. Page [NumberFrom] to [NumberTo].

[BOEMN89] Barry W.Boehm, Tutorial on Software Risk Management. IEEE Computer Society Press, 1989. Page [NumberFrom] to [NumberTo].

[BROOKS 95] Brooks, F. P. Jr. The Mythical Man-Month: Essays on Software Engineering 2nd Edition, Addison-Wesley, 1995. Page [NumberFrom] to [NumberTo].s

[OULD90] M A Ould, Strategies of Software Engineering: The Management of Risk & Quality, Wiley 1990. Page [NumberFrom] to [NumberTo].

IEEE Std 1540-2001. IEEE Standard for Softwrae Life Cycle Processes – Risk Manangement. IEEE New York.

Software Risk Management 
URL: http://www.geocities.com/timothykfau/m8034/useful_info.htm

Appendix A. Word Count