CSE 6350 Advanced Computer Architecture

Multi Threaded Dhrystone Benchmark artifact deliverables

Vijay Murthi

636 72 7387

# Application Analysis				                3/6/01 -	3/14/01

I did a detailed analysis about Dhrystone Benchmark from 3/6/01 to 3/14/01.

- The analysis includes reading various materials related to Benchmarks and reading papers about Dhrystone benchmark.

- I started the  analysis the Sequential code for parallelism. Dhrystone Benchmark is an application that spends most of its time in inner loops & procedures.

- I choose to use the PARSA tool to exploit the parallelism in these loops & functions.

# Application Design					       3/15/01- 3/27/01

During the design phase I designed the Gos where parallelism can be exploited.

- I laid out 8 Procedural Gos. I also started reading the PARSA 1.2 Manual to get myself accustomed with its graphical programming methodology.

- The assignments given by CSE 6350 helped me in this project by giving an insight of how PARSA 1.2 works and the ThreadMan deploys them.

- This is followed by presentation in class about my analysis & design about Dhrystone Benchmark.

Implementation of Procedural Gos			        3/28/01 - 4/5/01

I also started implementing some of the procedures to procedural Gos in the application.

- It turned out that it’s inefficient to parallelize all Gos because there is some overhead whenever you spawn it.

- I made all the 6 Procedural Gos well before schedule. PARSA 1.2 was easy to work with.

- I had some bottleneck in writing a Makefile integrate with PARSA 1.2 generated code. I spend some time reading about that.

My First Version of Multi Threaded Dhrystone Benchmark      4/6/01- 4/12/01

I started integrating the Multi Threaded Function with the main application and tried testing the Multi Threaded application.

- It turned out that on dropping the multi threaded functions I gained speed-ups. Eventually I end up in paralleizing a for loop in a Multi Threaded function. That gave me the best the performance compared to earlier trails.

- I had some bottlenecks in this phase with getting the User Time. I did some research on it to get it resolved.

Second Version of Multi Threaded Dhrystone Benchmark      4/13/01- 4/20/01

By this time PARSA 2 with Threadman 1.2 was released for C. I started porting my application to this artifact.

- I again started with analysis & design phase. I decided to do an full fledged Multi Threaded application rather than incorporating functions with the main application.

- The reason for this decision it’s inefficient to call function every time because there are every time the function is called the stack gets filled. Since I had experience working with PARSA 1.2, I was comfortable with this environment too. It was almost similar.

- I have completed implementing it. I did some preliminary testing with this version

Third Version of Multi Threaded Dhrystone Benchmark      4/21/01- 4/30/01

By this time PARSA 2 with ThreadMan 2 was released for C. Again I started porting my application to this artifact.

- I did not do the analysis & design phase because it was backward compatible with PARSA2 with ThreadMan 1.2.

- The testing was almost similar.

- I have completed implementing it.

- I did some preliminary testing with this version too.

Test Suite for Multi Threaded Dhrystone Benchmark            5/1/01- 5/5/01

I stated building test suites to test these applications one against other.

- I designed a test suite that automatically test these applications & mails the result back to me. There is also other reason in building it. If I print the results within the application, sometimes, it gave me weird results. I did some investigation on that & found that if I print from the threads, there is some delay in accessing the standard output by the threads because every threads competes to get the same results.

- I got the test suite working & printed the results in excel spreadsheet.

Writing Technical Paper					5/6/01-5/10/01

I stated looking for materials to write a technical paper.

- The format send by my instructor helped me in getting a good hold in formatting & presentation.

- I created a rough draft by 5/08/01. Later rewrote twice to get the fair draft.

Documentation					                    5/11/01-5/13/01

- I documented all the source code. It was exhaustive.

- I reread my instructor mails and found that some figures of merit are missing. I started developing statistical table for that.

- There was also some finer points which I over looked. I corrected them.