Multi Threaded DHRYSTONE BENCHMARK proposal

# Application

I got a machine. It’s important for me to test the performance of that machine. Here comes Dhrystone Benchmark for rescue. This Benchmark is designed to test performance factors important in non-numeric systems programming (like Operating Systems, compilers etc).

## Origin

It was Originally published in Ada, now mostly used in C. It comes in 2 versions. Version 1 is not popular now because some compilers can easily optimize it. Version 2 is used in practice and is widely used in testing for controlled experiments.

# Description

A Benchmark program intended to be representative for system (integer) programming. The program is CPU bound, performing no I/O functions or operating system calls.

- This program has no floating-point operation involved.

- A significant amount of time is spent in string functions

- A small amount of global data is used for operations

Significance

The main significance of this project is to demonstrate that PARSA can be used as a tool for Group Programming Development. PARSA still now is portrayed as a tool for generating Multi Threaded application. We [Vijay Murthi & Shubham Baheti] work together in developing a Benchmark Suite. I am working on this Dhrystone Benchmark & Shubham Baheti will be working with Linpack Benchmark.

Project Schedule & Artifacts:

The Dhrystone application has eight procedures and the main structure.

| Activity | Start Date | End Date | Deliverable |
| --- | --- | --- | --- |
| Application Analysis | 3/6/01 | 3/14/01 | Analysis Report |
| Application Design | 3/14/01 | 3/16/01 | Application Design |
| Proc1GO, Proc2GO, Proc3GO, Proc4GO | 3/16/01 | 4/5/01 | GO A/D report |
| Proc5GO, Proc6GO, Proc7GO, Proc8GO | 4/5/01 | 4/12/01 | GO A/D report |
| Main GO | 4/12/01 | 4/19/01 | Main A/D report |
| Performance Analysis & Integration | 4/19/01 | 4/26/01 | Test Results Report |
| Prepare Final report & Prepare Publication | 4/26/01 | 5/03/01 | Deliverable Final Report & submit publications |
| Prepare Final Presentation | 5/03/01 | 5/11/01 | Presentation slide preparation & final presentation |

Performance Analysis

- The PARSA generated code execution is tested against the sequential code of the same application.

- Its based on dhrystone/second. i.e, Total number of Loops/total time taken in seconds.

- This convention is used as a standard in Dhrystone Benchmarks.

Publications    CSE@UTA Technical Report.