| Chapter Eleven | Appendix |
| --- | --- |
| Table of Content 11.1 PPF |  |
| 11.2 PSF |  |
| 11.3 Questionnaire |  |
| 11.4 Interview |  |
| 11.5 Gantt Chart |  |

| PSF Project Proposal Form (PPF) |  |
| --- | --- |
| A. | Title: |
|  | Academic Distributed System |
| B. | Type of the system being developed. Top of Form |
|  | The type of system being developed is a Personal Digital Assistant (PDA) based application. PDA application able access server database to do modification, and browse student profile, academic report, student achievement, attendance, student behavioral performance and so on, meanwhile the window based application is to keep track of the student profile, attendance, academic report, student achievement, student behavioral performance and generate the report of particular student information or particular class. The application is mainly for academic purposes. |
| C. | System being developed for... |
|  | The system is mainly for the teacher to collect the core type of student data such as student attendance, academic performance or conduct in the school. It reduce the time for doing the administration duties and able to spend more time in the classroom. The delivery of quality education is more difficult if the teacher have to do those time consuming administration duties. This is an innovation for teachers |
| D. | Such a system is required because... |
|  | This system is required because the system able to keep student records up to date and accurate and upgrade the current paper environment to become paper less environment or automated system. And again the system is to collect the core type of student data (attendance, academic grading, and conduct grading). Thus, it will increase teacher working performance. |
| E. | The main challenge in building the system... |
|  | The main challenge for me to build the system is to learn to manage a project by my self, next, is to choose the appropriate method to analysis the scope and the problem of the current system that I working on. PDA application, .NET technology programming language like C#.NET or Visual Basic.NET, SQL server connection are totally new and challenge to me. |
| F. | New ideas and theory that needed to learn to build the system... |
|  | Analysis and design part need to understand in order to develop an application which meet user requirement. Then, time and project management, methodologies, .NET programming, SQL server, HCI, must be learnt to deliver a user friendly interface and quality assurance application |
| G. | Five specific skills/techniques required in this project in order of importance. You supervisor will be assigned based on their specific skills and workload. |
|  | 1. Windows NT \ 2000 (IIS) |
|  | 2. SQL |
|  | 3. PDA \ WAP |
|  | 4. UML |
|  | 5. Client\Server |
|  | Comments: |
|  | None Bottom of Form |

Project Specification Form (PSF)

| A. | Name | : | LIM WOAY CHEE |
| --- | --- | --- | --- |
|  | Student ID | : | DH009601 |
|  | Title | : | Academic Distributed System |
|  | Supervisor | : | Suguna |

| B. | Brief description on project background. (.i.e. problem context, rationale, description of problem area, nature of challenge) |
| --- | --- |
|  | The system being develop is an academic distributed system which is a customer relationship management (CRM) solution where teachers able to perform their academic administration duties for each student surrounding of the particular school using the personal digital assistant (PDA) with wireless connectivity, then the personal computer act as the server to receive/send request from/to the PDA and store the data into SQL server. The system will replace the manual system into a wireless client server system using PDA as a client for mobility and the server that process the request from the client. Secondly, the system is mainly for teacher to capture the student’s data, such as student attendance, performance of student in academy and academic performances. So the system able to reduce teacher’s administration duties and spend more time in class room to increase education quality. The main purposes of the system are to keep student’s record up to date, accurate, and upgrade the current paper environment to become a paperless environment. The manual system is not efficiency because they do not have a proper database to store their data, thus it will increase the redundancy and inconsistency of the student’s record. By using my system, they will have a centralized database in the server, while data store in server, teacher able to access/retrieve up to date and accurate data from the database. Finally, the system’s main challenge is how I develop a system which enables a user to use PDA to access the database via wireless network. The transmission of data between PDA and SQL server will require me to do exhausting research. Materials and helps are very scarce because Microsoft .NET Compact Framework and the Smart Device Extension (SDE) are not official launch yet. |
| C. | Brief description of project objectives. (i.e. scope of proposal and deliverables) |
|  | Many schools already have a central administration system to store student information using teacher’s logbook and enter the data manually. If a school consist of 2000 or more students, the manual system obviously very time consuming. My system is aim to reduce the teacher’s administration work load in order to spend more time in the classroom. Basically, my system consist of 2 components (client and server) • The client (PDA) is to take student’s attendance, academic performance and the behavior performance in the school and send the data to the server’s database. • The Server (Personal Computer) is to add, modify student’s information, teacher and the staff’s information in the school in the local database. However, I will try to limit the function of the propose system rather than develop a complete system which does not reflect in my project propose title and deliver the system on time. Well, this project allows me to learn a lot of new things such as the latest technology .NET Compact Framework, I would also be learning the latest programming language (C#.NET) for develop my system and design the program’s interface, .Net Web service is for Client (PDA) connect to server’s database via wireless network. I will also be learning to create the database using the SQL server 2000 for storing the school’s information. If time permits, I would also extend my propose system such as create a simple online timetable for the school, and I will create the same system for the browser enable device such as hand phone. |
| D. | Brief description of the resources needed by the proposal. (i.e. hardware, software, access to information / expertise, user involvement etc.) |
|  | To ensure that my system meets user requirement, my system target user are teacher (PDA user) and the staff (server user) who working in the school, I will interview a few teachers and staffs which is currently teaching in the school, and observe how the school system operate. Of cause the questionnaire will be implemented to gather more user requirements. The hardware I would be using to develop my system would be the standard personal computer running Microsoft Operating system (win 2000, win XP) with Internet Information Service installed (IIS). The development computer must be installed with the Microsoft Visual Studio.NET 2003 – Visual C#.NET for developing the system, and I would need SQL Server 2000 to create the system database. Beside personal computer, I would also need a Personal Digital Assistant (PDA) or PDA emulator to test the system. The online resource is the main source for me to learn up the wireless connectivity between the PDA and the server. Books and research paper will be another useful resource for me to learn the programming language and the connectivity between database and the application. Sharing of information and knowledge with IT professional in the online forum or newsgroup with similar goals is a good way of acquiring the materials. |
| E. | Academic research being carried out and other information, techniques being learnt. (i.e. what are the names of books you are going to read / data sets you are going to use) |
|  | Research is a very important aspect for my system. The main research area would be on communication between the PDA and the Server via wireless connection and internet connection. I have to understand how the data from the PDA send and receive the to/from the server database via wireless connection, internet connection or cradle. Theoretical / academic areas: SOAP: understand what SOAP is and how it works since my system will involve this protocol. My main resources are listed below:- • Webopemedia.com : http://www.webopedia.com/TERM/S/SOAP.html • Simple Object Access Protocol (SOAP) v1.1 : http://www.w3.org/TR/soap • Brief History of SOAP : http://www.xml.com/pub/a/2001/04/04/soap.html • The SOAP : http://www.microsoft.com/mind/0100/soap/soap.asp • Using WSDL in soap application : http://www-106.ibm.com/developerworks/webservices/library/ws-soap/?dwzone=ws XML Web service: after done some research on the .Net Compact Framework, I m released that Web service act as the middle layer using the existing protocol such as SOAP or HTTP to communicate between PDA and Server. Some of my main resources are listed below:- • O’Reailly Network : http://www.ondotnet.com/topics/dotnet/wsdl_uddi • XML FOR ASP.NET DEVELOPERS by DAN WAHLIN, Published by SAMS • Web Service Descriptions Languages (WSDL) 1.1, http://www.w3.org/TR/wsdl • Bitpipe website - http://www.bitpipe.com/ Programming techniques/package: Visual C#.NET: I’m choosing this language to develop the system; because it able I to create web service since web service will be the middle layer for communicating between PDA and the server. With the .NET Compact Framework and the Smart Device Extension, it will help me to develop a PDA application using C# language. SQL Server 2000: this application will help me to design and create database for my system to store/retrieve school’s administration information. This SQL language needs to be mastered in order for me to use the SQL command in my project to query the data from the database. Reference includes: • Microsoft Developer Network: http://msdn.microsoft.com • Got Dot Net: www.gotdotnet.com • .Net Compact Framework Quick Start : http://samples.gotdotnet.com/quickstart/CompactFramework/ • MSDN Academic Alliance: www.msdnaa.net Real world methods and practices: I need to do research on different mobile systems that are already functioning in the market. Even though different system has the different scope and features such as wireless connectivity, offline mobile application, but I will try to find out the similar functions in other system that would help in my design stage and coding stage. |
| F. | Brief description of the development plan for the proposed project. (i.e. which software methodology and why, the major areas of functions to be developed and the order in which developed) |
|  | I’m choose Rapid Application Development (RAD) as my software development methodology because I can gather user requirement using focus groups, then help me to prototype the application early, reiterative user testing of the designs and reuse of software component. This software methodology could help me to delivery the system on time. Basically, the system that I develop is client/server based applications that imparting each other via the xml web service using the SOAP protocol. These are 3 main components in my system. • Client: the personal digital assistant is where teacher enter record of student then send the data to the server’s database. • Xml Web service: it will be the ‘bridge’ to handle all requests from client and send to server, and then the server will send acknowledgement to the client. • Server: it is storing the information of students, teachers and staffs. It will send the data to the client if the client requests the particular information. 5 major modules that make up the system are as follow: Database Module: I will be using MS SQL Server 2000 as a database solution to store all records. Estimate time 2 weeks. Client Module: this module is for the user to interact with the system using the PDA (client); I will create the client module which compatible with the Pocket PC using C#. Time of completion is about 2 months. Server Module: this module is for user to add/modify/maintain students, teacher and staff’s information using personal computer (server). Apparently, the server will be able to receive request from web service and reply the appropriate information. Time of completion is about 2 months. Web Service Module: This as the “bridge” that communicates between server and client possible through Internet or LAN. The module would be built based on C#, XML, and will be utilizing the SOAP and HTTP protocol for data exchange. Time of complete this module approximately 2 months. HCI Module: This is the part that I use VS C#.Net to design the friendly graphical user interface, when the part is design to suits teachers and staffs. Time of completion is about 1 month. The development of Client module, Server module and Web Service module will process simultaneously. These modules will be completed in the order stated above. |
| G. | Brief description of the evaluation and test plan for the proposed project. (i.e. what is the success criteria and how will be evaluated & implementation will be tested, indicate the estimated size of the demonstration/test database) |
|  | If all the system features will be accepted by proper agreement from who are involved in the testing phase, means that the system is successful and entirely accept by the end user. My test plans are cover few aspects: • Web Service Transaction Test Web service will be tested to ensure the reliability of the network in handling request and to ensure reliable data acquired from the database are accurate and have a fast access. These will be also tested in real time, while a multiple user environment where by more than one client accessing the web service at the same time. • Modules Test This test is to ensure that all the modules and classes of the system are working as it should be. This includes the web service, PDA (client), and the server. Participation of about 5 who use the system • User Identification Test To ensure all authorize user such as teacher, staff able to using the system. It also includes testing the database. Participation of this test is about 10 – 20 users are needed. • System Validation Test To make sure all data are enter correctly in the system to prevent weird result to be produced. • Stress Test This test to ensure my system able to handle large data at the same while more than 5 teachers or staffs using the system at the same time. This test includes the use of more than 1 PDA to test the system. • Acceptance Test To ensure the users are comfortable with the system’s interface and to make sure the system is easily accessible to all users who using this system. A count of 10-20 users will be needed to this test. |
|  | Comments: |
|  | None |

Midpoint Interview Comment

Midpoint Interview's Comments

| A. | Name | : | LIM WOAY CHEE |
| --- | --- | --- | --- |
|  | Student ID | : | DH009601 |
|  | Title | : | Academic Distributed System |
|  | Supervisor | : | Suguna |
|  | Accessor | : | Supriya Vohra |

| B. | Comments on the objectives and funtionality in the system. |
| --- | --- |
|  | PDA Attendance system. Download attendance of a subject and mark students attendance, discipline, results. The record can be modified and uploaded onto the server. Server side : Maintain student,teachers and subject database. |
| C. | Comments on the research performed and its suitability. |
|  | Primary : Questionnaires quite generic. |
| D. | Comments on software methodology and its usage. |
|  | RAD : iterative and involving users. |
| E. | Comments on the language and packages being used. |
|  | C#.Net alongwith SQL |
| F. | Additional comments by supervisor/accessor. |
|  | Two way process using a PDA. Has started coding and shown screen design. Brief test plan shown. |

Online Diary

| Date | Tasks | Remarks |
| --- | --- | --- |
| 11 Apr 2003 | Task i have done: 1. Determine Project's Scope DONE 2. Define preliminary resource DONE Task i have to do: 1.Secondary Research -Programming language | Task i have done: -the PDA got 3 main functions: 1.Take Student Attendance 2.Take Student Subject Performance 3.Take Student Discipline Performance. note: i will add more features to the PDA application that i developing if the time permited. |
| 24 Apr 2003 | Task i have done: -documenation of chapter 1 -abit of secondary research -questionnaire question have been done Task i wish to do: -hope to finish the secondary research -hope to come out the design of the system | Task i have done: Chapter 1 1.1 Project Introduction 1.1.1 Desciption of Problem Solution 1.1.2 Reason to Carry out the Project 1.1.2.1 Motivation 1.1.2.2 Supporting Factors 1.2 Investigation and Fact Finding Methods 1.2.1 Interview 1.2.2 Questionnaire 1.2.2.1 Fix Format Questionnaire 1.2.2.2 Free Format Questionnaire 1.3 Project Proposal 1.3.1 Project Scope and Objectives 1.3.2 Project Natural of Challenge 1.3.3 Project Output and deliverables 1.3.4 Evaluation Critiria |
| 29 Apr 2003 | Task i have done: -Simple Program using SDE and Web Service. | last week, i have written a simple PDA's application to link with Server's WebService to perform simple calculation. |
| 29 Apr 2003 | Task i have done: -Simple Program using SDE and Web Service. | last week, i have written a simple PDA's application to link with Server's WebService to perform simple calculation. |
| 13 May 2003 | Task i have done -Secondary Research 90% done | Secondary Research Programming Language -Introduction, good and bad of C# -Introduction, good and bad of Java -Programming Language Comparison WebService -Introduction, good and bad of .NET WebService -Introduction, good and bad of Java WebService -WebService Comparison Soup -Introduction, good and bad of Soup. |
| 26 May 2003 | Task i have done: 100% done for the Secondary Research. | Secondary Research: -Database Comparison -Software Methodology Comparison |
| 13 Jun 2003 | Task i have done: Primary Research and Secondary Research 100% done Part of coding is done | coding just a workable simple log in screen |
| 16 Sep 2003 | System Back End (Desktop Version) - 100% done Documentation 70% done | System BackEnd -Class Module (Add, Edit) -Subject Module (Add, Edit) -Change Password -Fault Module (Add, Edit) -Student & Parent Module (Add, Edit) |
| 26 Sep 2003 | BackEnd (Enhanced) | Validation applied to all text fields |
| 28 Sep 2003 | Front End - 100% Done Pocket PC Version | Add,Edit Attendance Add,Edit Discipline Add,Edit Result |
| 28 Sep 2003 | Front End Enhancement(Pocket PC application) | Pocket PC -Attendance Module (Add Feature) -Result Module (Add Feature) both functions now able to detect duplicated record and prevent user to insert duplicate record. |
| 29 Sep 2003 | enhancement -for both pocket pc and desktop pc | -detect network connection and sql server to prevent system hang. |