| Chapter Six | System Implementation |
| --- | --- |
| Table of Content 6.1 Back End & Back End implementation plan |  |
| 6.2 Limitation |  |

6.0 Introduction

In this section I will explain the implementation plan that I used during the software development. All system functions and limitation will be explained in detail on this section.

6.1 Back End & Front End implementation plan

This section will discuss the plan to develop the front end and back end system, and how I solved the problem I faced.

Web Service module

Web service module is the very first module, which I plan to develop because it acts as a bridge to link client and server for them to communicate.  Without the help of web service, I guess my front-end application unable to communicate with my bank end because .NET Compact Framework does not support all features which .NET Framework provided in the market.

Basically the web service project consists of eight-web service, which is Attendance, Subject, Security, Fault, Student, Class, Result and Discipline. The reason I divided to so many web service is easy for my front-end application to consume those web service.

After that, I found out that my code to manipulate data are really long, then I went to do research on ADO.NET, I try to make my code short because I m using the same code to retrieve data, insert, edit the data. Finally I wrote my own class called Data Access. I wrote this code is based on Application Data Block, which is released by Microsoft. I read the code and wrote my own because I m not using all features from Application Data Block which released by Microsoft.

Pocket PC application

Among modules in this system, Attendance module is very hard module to develop. It took me a week to learn how to change the status of attendance mode and store the student attendance with only one click. I try to write a simple application to know how the LISTVIEW item able to pass into the database. Finally I try to use the loop, which only provide by .NET Compact Framework and .NET Framework. Next, I use message box to check the attendance mode which I m just change from present to absent. Finally it work, even thought it waste 1 week of my development time, but I have learnt a lot after I solved this module.

Well, the next problem come again, this time is how to detect duplicate record if the teacher tries to add attendance 2 times a day. This problem I took 1 week again because I m new to SQL database, I try to ask some of my friend who familiar with Stored Procedure. Finally I solved this problem by using the detection of login ideal.

After that, my supervisor suggested me to create a system able to detect Saturday and Sunday, and then prevent the user to insert record. I took a month to find tutorial because .NET Compact Framework doesn’t support date time picker, which provided by .NET Framework. And finally I got the source code because one of my friend also looking for this code too and he found the code, so he shared this code with me. Thanks to him, or else I unable to develop a system to detect Saturday and Sunday.

The last problem I faced for the pocket pc application is when I want to integrate them together. Some of the forms unable to perform well due to the same control getting different data from different form. So I recode each of every form when it loads then get the data from database.

Desktop Application

I develop the desktop application quite smooth compare to pocket pc application because I able to get everything from .NET Framework.

But one problem stops me to think like this, the student module took me around 1 week to complete because I want to prevent the same parent information insert into database. It took me so long because SQL Server do not have a good debug engine for developer, I unable to check the value pass from application to database, and finally I solved it.

Another problem is the window form-resizing problem. Due to the student module need a lot of data to be entered in the database. Alternately, I need to design a big screen for the student module. When user make the screen become smaller, some of the control will be replace by other control. It took me a day to figure out the problem.

6.2 Limitation

Web Service Slow at the first time

The web service is using SOAP to communicate with the client and server. This is the reason of slow response when connecting to web service for the first time. So users doesn’t not happy with the slow response of web service at the first time. To further improve on this, the system could make use of the SQL Server CE edition for the database in Pocket PC.

Limited Function

If the system is developed by a group of members, I guess the system able to complete easily with a lot of functions. Unfortunately, this system is only develop by one programmer, so I cant develop all functions which I guess it need to have in the system due to the time constraint.